# 09_Roadmap.md

# MITRA Product Roadmap

Version: 1.0

Vision:
 Build India's first AI-powered Cognitive Operating System for Tribal Residential Ashramshalas that supports Superintendents in student care, hostel management, decision-making, wellbeing, and administration.

# Product Vision Timeline

Research

↓

Design

↓

Prototype

↓

Pilot

↓

MVP

↓

Nashik Division

↓

Maharashtra

↓

Multi-State

↓

National Platform

# Guiding Principles

Every release must improve at least one of these outcomes:

- Save time

- Improve student safety

- Reduce stress

- Improve decision quality

- Reduce paperwork

- Increase confidence

- Strengthen communication

If a feature doesn't improve one of these outcomes, it doesn't get built.

# Phase 0 — Discovery & Foundation (Completed)

Status: ✅

### Deliverables

- Product Vision

- User Research

- Information Architecture

- UX Principles

- Design Constitution

- Space Architecture

- AI Architecture

- Knowledge Architecture

- Data Model

- API Architecture

Exit Criteria

- Product blueprint approved.

- Stakeholders aligned.

- Engineering ready to begin.

# Phase 1 — Experience Prototype

Objective

Validate the product before writing production code.

### Deliverables

- High-fidelity UI (Figma)

- Clickable prototype

- Conversation prototypes

- AI conversation testing

- Design system

- Voice interaction flows

### Success Metrics

- Superintendents can complete onboarding without assistance.

- Daily Briefing is understood within 15 seconds.

- Users naturally choose voice or text without guidance.

- First usability score > 80%.

# Phase 2 — Technical MVP

Objective

Build the smallest version that solves real problems.

### Included Features

#### Core

- Authentication

- Onboarding

- Today

- MITRA Chat

- Guidance

- Cases

- Reports

- Notifications

#### AI

- GPT-powered assistant

- RAG knowledge retrieval

- Case summaries

- Report generation

- Voice input

- Multi-language support

#### Data

- Schools

- Users

- Students

- Cases

- Reports

- Knowledge Base

### Not Included

- Advanced analytics

- Multi-agent AI

- Department dashboards

- Image understanding

- Predictive insights

# Phase 3 — Pilot (10–20 Schools)

Duration: 6–8 weeks

Objective

Observe real usage.

### What We Measure

- Daily Active Users

- Weekly Retention

- Average Conversations

- Reports Generated

- Cases Created

- Reflection Usage

- User Satisfaction

- Time Saved

### Weekly Review Questions

- What confused users?

- What was never used?

- What delighted users?

- Which AI responses failed?

- Which workflows need redesign?

# Phase 4 — Division Rollout (Nashik)

Deploy across all selected Ashramshalas in Nashik.

### Goals

- Stable infrastructure

- Knowledge Base validation

- Offline performance

- Support process

- Training model

- Feedback loop

### Success Metrics

- 80% weekly active users

- 90% report generation success

- 50% reduction in manual report writing time

- Average satisfaction > 4.5/5

# Phase 5 — Maharashtra Rollout

Scale to all participating Ashramshalas.

### New Features

- Principal Portal

- Project Officer Dashboard

- Division Analytics

- Training Recommendations

- Performance Insights

- Knowledge Contribution Workflow

# Phase 6 — Intelligence Evolution

MITRA becomes proactive.

### New Capabilities

- Predictive reminders

- Pattern detection

- Student wellbeing insights

- Leadership coaching

- Burnout detection (non-clinical)

- Personalized learning plans

- AI-generated weekly summaries

# Phase 7 — Ecosystem

Expand beyond the Superintendent.

### New Personas

- Principal

- Teacher

- Project Officer

- District Officer

- Trainer

- Counselor

- Department Leadership

One intelligence layer.

Different experiences.

# Success Metrics

## Product

- Daily Active Users

- Weekly Active Users

- Retention

- Session Frequency

- Feature Adoption

## AI

- Response Quality

- Citation Rate

- Hallucination Rate

- Case Resolution Rate

- Average Follow-up Completion

## Operational

- Reports Auto-generated

- Documentation Time Saved

- Emergency Response Time

- Knowledge Searches

- Cases Closed

## Human

- Stress Reduction (self-reported)

- Confidence Improvement

- Learning Progress

- Monthly Goal Completion

- User Trust Score

# Roadmap Principles

Every release should answer:

Does this help Superintendents spend more time caring for children and less time struggling with systems?

If the answer is "no," reconsider the feature.

# Long-Term Vision (5 Years)

MITRA evolves from an assistant into the operating system for residential education.

Future capabilities may include:

- AI-assisted inspections

- Predictive student support

- Multi-language translation

- Video understanding

- Department analytics

- Community knowledge sharing

- Integration with state education systems